- Pick any one feature from an app you use daily (for example: 'Search Restaurants' in Zomato or 'Add to Cart' in Flipkart) and break down the testing tasks for this feature using a Work Breakdown Structure (WBS) — list at least 6 distinct testing activities or sub-tasks.

Ans=>

1. Understand Requirements

- Review the Add to Cart requirements.

- Identify expected behavior, limitations, and business rules.

2. Test Product Selection

- Verify that a user can select a product.

- Check products with different prices, sizes, colors, and variants.

3. Test Add to Cart Functionality

- Verify that clicking Add to Cart adds the correct product.

- Check that the cart count is updated correctly.

4. Test Cart Details

- Verify product name, price, quantity, and selected variant.

- Verify the total cart amount is calculated correctly.

5. Test Negative Scenarios

- Try adding an out-of-stock product.

- Check behavior when the product becomes unavailable.

- Test adding a product without selecting a required variant.

6. Test Quantity Updates

- Increase and decrease product quantity.

- Verify that the total price updates correctly.

- For the 'Send Message' feature in WhatsApp, estimate the total test effort required by listing all the main test activities, assigning estimated hours to each, and calculating the overall effort needed.<br><br><em><strong>Hint:</strong> Consider activities like test case design, test execution, defect reporting, and regression testing.</em>

Ans=>

| Testing Activity | Estimated Effort |
| --- | --- |
| 1. Requirement analysis | 2 hours |
| 2. Test scenario & test case design | 4 hours |
| 3. Test data preparation | 1 hour |
| 4. Functional test execution | 4 hours |
| 5. Negative & boundary testing | 2 hours |
| 6. Compatibility testing (=====================) | 3 hours |
| 7. Defect reporting and documentation | 2 hours |
| 8. Regression testing after fixes | 3 hours |
| 9. Test summary/report preparation | 1 hour |
| Total Estimated Effort | 22 hours |
| - Given the following scenario: Flipkart's 'Apply Coupon' feature is being released as a small module. Using the steps of test effort estimation discussed in class, create a simple estimation sheet (table) showing each test activity, estimated hours, and any assumptions you make. Ans=> Test Activity; Estimated Hours; Assumptions. 1. Requirement analysis; 1.5 hrs; Requirements and coupon rules are already documented.. 2. Test scenario & test case design; 3 hrs; Around 15–20 test cases are required.. 3. Test data preparation; 1 hr; Valid, expired, invalid, and minimum-order coupons are available.. 4. Functional test execution; 3 hrs; Covers applying/removing coupons and verifying discounts.. 5. Negative & boundary testing; 2 hrs; Includes expired coupons, invalid codes, minimum cart value, and usage limits.. 6. Defect reporting & retesting; 2 hrs; Assumes a small number of defects are found.. 7. Regression testing; 2 hrs; Checks that coupon changes do not affect cart and checkout functionality.. 8. Test summary/report; 0.5 hr; Short test completion report is required.. Total Estimated Effort; 15 hrs; Approximately 2 working days for one tester.. - Read about Test Point Analysis (TPA) as introduced in class. In your own words, explain how TPA could help estimate testing effort for a new 'Movie Booking' feature in BookMyShow. List two advantages and one limitation of using TPA for this purpose.<br><br><em><strong>Hint:</strong> You do not need to do full TPA calculations, just explain the concept and its application.</em> Ans=> Test Point Analysis (TPA) is a technique used to estimate the amount of testing effort needed by looking at the size and complexity of a feature. Instead of simply guessing the number of testing hours, we identify different testing aspects and assign points based on their complexity. These points can then be used to estimate the required testing effort. Advantages = More systematic estimation: TPA provides a structured way to estimate effort instead of relying only on personal judgment |  |