- Prepare a one-page Test Summary Report for a recent feature update in a food delivery app like Zomato, including sections for test objectives, test coverage, major defects found, and overall test status.

Ans=>

TEST SUMMARY REPORT

Project: Food Delivery Application – Zomato
Feature Update: Improved Order Tracking & Live Delivery Status
Test Period: August 2026
Prepared By: QA Testing Team
Report Version: 1.0

1. Test Objectives

The primary objective was to verify that the updated order-tracking feature works correctly and provides customers with accurate, timely delivery information. Testing focused on:

2. Test Coverage

| Test Area | Coverage | Result |
| --- | --- | --- |
| Order placement | Functional testing | Passed |
| Live order tracking | Functional/UI testing | Passed with minor defects |
| Delivery-partner location | Integration testing | Passed with minor defects |
| ETA calculation | Functional testing | Passed with minor defects |

3. Major Defects Found

| Defect | Severity | Priority | Status |
| --- | --- | --- | --- |
| Delivery partner location occasionally stops updating | High | High | Fixed |
| ETA displays incorrect value after a major route change | Medium | High | Fixed |

4. Overall Test Status

Status: CONDITIONALLY PASSED

The updated order-tracking feature is functionally stable and suitable for release with minor fixes. Core functions such as order placement, payment, cancellation, live tracking, and notifications were successfully tested.

- Create a sample Daily QA Report for a 5-day sprint in a movie ticket booking app (BookMyShow style), listing the number of test cases executed, passed, failed, and blocked for each day.

Ans=>

DAILY QA REPORT – 5-DAY SPRINT

Project: Movie Ticket Booking Application (BookMyShow Style)
Sprint Duration: 5 Days
QA Team: Testing Team
Application Version: Sprint Build 1.5

Day-wise QA Activities

Day 1 – Movie Search & Selection

- Tested movie search, city selection, language and genre filters.

- Identified issues with search results and movie filtering.

Day 2 – Theatre & Show Selection

- Tested theatre listing, show timings, seat availability, and screen selection.

Day 3 – Seat Selection

- Tested seat selection, deselection, unavailable seats, and multiple-seat booking.

Day 4 – Payment & Booking

- Tested payment methods, booking confirmation, failed transactions, and ticket generation.

Day 5 – Regression & End-to-End Testing

- Performed regression testing on all major modules.

- Executed end-to-end scenarios from movie search through successful ticket booking.

Overall Sprint Status

- Total Test Cases Executed: 250

- Passed: 223

- Failed: 19

- Blocked: 8

- Overall Pass Rate: 89.2%

- Overall QA Status: Conditionally Passed

- List and define five common QA metrics (such as Defect Density, Test Case Execution Rate, Defect Leakage, Test Coverage, and Defect Reopen Rate) and explain how each would be useful for a team testing a digital payments app like Paytm.

Ans=>

1. Defect Density

Definition: Defect Density measures the number of confirmed defects relative to the size of the software.

2. Test Case Execution Rate

Definition: Test Case Execution Rate measures the number of planned test cases that have been executed within a specific period.

3. Defect Leakage

Definition: Defect Leakage measures the defects that are missed during testing and are discovered later, such as in production or by customers.

4. Test Coverage

Definition: Test Coverage measures how much of the application's requirements, functionality,

5. Defect Reopen Rate

Definition: Defect Reopen Rate measures the percentage of defects that are marked as fixed but are later reopened because the problem still exists or the fix has caused another issue.

- Given this scenario: In a weekly sprint for a music streaming app (Spotify-style), 120 test cases were planned, 110 executed, 95 passed, 15 failed, and 5 defects were reopened. Calculate the Test Case Execution Rate and Defect Reopen Rate, and interpret what these numbers might indicate.<br><br><em><strong>Hint:</strong> Test Case Execution Rate = (Executed / Planned) x 100; Defect Reopen Rate = (Reopened / Total Defects Found) x 100.</em>

Ans=>

1. Test Case Execution Rate

Formula:
Test Case Execution Rate = (Executed / Planned) × 100

= (110 / 120) × 100
= 91.67%

2. Defect Reopen Rate

First, calculate the total defects found:

Total defects found = Failed test cases = 15

Formula:
Defect Reopen Rate = (Reopened / Total Defects Found) × 100

= (5 / 15) × 100
= 33.33%

Final Answer

- Test Case Execution Rate = 91.67%

- Defect Reopen Rate = 33.33%